SL Project

Stage A2. System Design/ Architecture

Goal: To design a clear system, not to strive for perfection.

I need to complete:

- System Context & Boundary

- High-Level Architecture Diagram

- Main Modules and Responsibilities

- Core Data Flow / Workflow

- Key Design Decisions and Trade-offs

DEADLINE: May 3: System Architecture v1 completed

Stage A3. Implementation Plan

Goal: Break down development into specific tasks.

I need to complete:

- Feature breakdown

- Development order

- File/module structure

- Risk list

- Testing strategy outline

DEADLINE: May 6: Implementation Plan completed

The most important part here is creating a "development sequence list," such as:

- Build basic UI shell

- Add local storage

- Add manual data input / test mock data

- Add browser automation login

- Add data retrieval

- Add parsing

- Add display organization

- Add refresh function

- Add error handling

- Package / deployment

Stage A4. Development Sprint 1: Core Skeleton

Goal: First, create a functional skeleton.

This week, don't aim for complete TigerNet automation; focus on establishing a viable software structure. Completed Content:

- Basic desktop app window

- Main pages/sections

- Local storage structure

- Mock data display

- Refresh button placeholder

- Basic project folder structure

DEADLINE: May 13: Core Skeleton Complete

Success Criteria: Even without real data scraping, the app should be able to open, display mock data, and save/read local data.

Stage A5. Development Sprint 2: Real Retrieval / Automation

Goal: Integrate real data acquisition logic.

Completed Content:

- Browser automation login

- Navigate to target pages

- Retrieve page content

- Parse useful information

- Save retrieved data locally

- Manual refresh function

DEADLINE: May 21: Real Data MVP Completed

Success Criteria: The app can retrieve at least one type of real academic information through manual refresh, store it locally, and then display it.

Stage A6. Testing / Debugging / Refinement

Goal: Stabilize the MVP, not keep adding features like crazy.

Completed:

- Test normal login

- Test failed login

- Test no internet

- Test TigerNet page loading slowly

- Test local offline display

- Test refresh after old data exists

- Improve error messages

- Fix obvious UI confusion

DEADLINE: May 29: Testing v1 complete

Stage A7. Deployment

Goal: To make it something that others can actually open and use.

Completed Tasks:

- Package as an executable/runnable app

- Write basic installation instructions

- Write a user manual

- Prepare a demo version

- Final bug fixes

- Final reflection/iteration notes

DEADLINE: June 5: Deployment + Documentation Completed